# RetailGenius Customer Churn Prediction

AI Project Methodology - Graded Project Part 1

Functional Methodologies Report

EPITA International Programs | 2025-2026

Team Members: [Add Names]

# 1. Project Strategy

## 1.1 Strategic Objectives

The AI-driven churn prediction project for RetailGenius aims to achieve:

- Proactive Customer Retention: Identify at-risk customers before they churn, enabling targeted retention campaigns

- Revenue Protection: Reduce revenue loss from customer attrition through early intervention

- Data-Driven Decision Making: Leverage existing customer data for actionable insights

- Improved Customer Experience: Personalize engagement based on churn risk profiles

- Operational Efficiency: Optimize marketing spend by focusing on high-risk segments

## 1.2 Key Performance Indicators (KPIs)

| KPI | Target | Measurement |
| --- | --- | --- |
| Model Accuracy | > 85% | Correctly classified / Total |
| Precision | > 80% | True positives / Predicted positives |
| Recall | > 75% | True positives / Actual positives |
| F1-Score | > 78% | Harmonic mean of Precision/Recall |
| ROC-AUC | > 0.85 | Area under ROC curve |
| Churn Rate Reduction | 20% decrease | Compare pre/post implementation |

## 1.3 AI Contribution to Customer Retention

- Early Warning System: Detect churn signals weeks before customers leave

- Customer Segmentation: Group customers by churn risk for tailored interventions

- Personalized Offers: AI-driven recommendations based on customer preferences

- Root Cause Analysis: SHAP explanations identify why customers are likely to churn

# 2. Project Design

## 2.1 Data Sources

| Source | Data Type | Usage |
| --- | --- | --- |
| User Interactions | Views, searches, purchases, reviews | Behavior patterns |
| Customer Demographics | Age, location, tenure | Segmentation |
| Order History | Purchases, returns, frequency | Transaction patterns |
| Customer Support | Complaints, tickets, satisfaction | Service quality indicators |
| Marketing Data | Campaign responses, coupons | Engagement metrics |

## 2.2 Data Challenges

- Data Silos: Integration required across multiple systems (CRM, ERP, marketing)

- Data Quality: Missing values, inconsistencies, and outliers need handling

- Privacy & Security: GDPR compliance, encryption, access controls required

- Feature Engineering: Deriving meaningful features from raw transactional data

- Class Imbalance: Churners typically represent a small percentage of customers

## 2.3 AI Models

Suitable models for churn prediction:

| Model | Strengths | Use Case |
| --- | --- | --- |
| Random Forest | Robust, handles non-linearity, interpretable | Primary model |
| XGBoost | High accuracy, handles imbalance well | Comparison model |
| LightGBM | Fast training, memory efficient | Large datasets |
| Logistic Regression | Interpretable, baseline performance | Baseline comparison |

## 2.4 Model Training & Validation

- Data Split: 80% training, 20% testing with stratified sampling

- Cross-Validation: 5-fold cross-validation for hyperparameter tuning

- Metrics: Optimize for F1-score due to class imbalance

- Validation: Hold-out test set for final evaluation

## 2.5 Model Versioning & Serving

- MLflow Tracking: Log parameters, metrics, and artifacts for each experiment

- Model Registry: Version control with staging/production environments

- Model Serving: REST API endpoint via MLflow serving for real-time predictions

## 2.6 Deployment Strategies

| Strategy | Description |
| --- | --- |
| Shadow Mode | Run model alongside existing systems without affecting decisions |
| A/B Testing | Compare model-driven retention vs. traditional approaches |
| Canary Deployment | Gradual rollout to subset of customers before full deployment |
| Blue-Green | Maintain two environments for zero-downtime updates |

## 2.7 Production Considerations

- Infrastructure: Scalable cloud deployment (AWS/GCP/Azure) with auto-scaling

- Latency: Sub-second prediction response time for real-time scoring

- Security: API authentication, data encryption, audit logging

- Integration: REST API integration with CRM and marketing automation systems

## 2.8 Monitoring Strategy

- Model Performance: Track accuracy, precision, recall weekly on new predictions

- Data Drift: Monitor input feature distributions for significant changes

- Model Drift: Compare predicted vs. actual churn rates monthly

- Retraining Triggers: Automatic alerts when performance degrades below thresholds

- Dashboard: Real-time monitoring via MLflow UI and custom dashboards

# 3. Project Team

## 3.1 Team Roles & Responsibilities

| Role | Responsibilities | Skills Required |
| --- | --- | --- |
| Project Manager | Timeline, resources, stakeholder communication | Agile, risk management |
| Data Engineer | Data pipelines, ETL, infrastructure | SQL, Spark, cloud platforms |
| Data Scientist | Model development, feature engineering | Python, ML, statistics |
| ML Engineer | Model deployment, MLOps, monitoring | MLflow, Docker, APIs |
| Business Analyst | Requirements, KPIs, business context | Domain knowledge, analytics |

## 3.2 Cross-Functional Collaboration

- Marketing Team: Integrate predictions into campaign targeting systems

- Customer Support: Alert agents about high-risk customers for proactive outreach

- Product Team: Use churn insights to improve product features

- Finance: ROI tracking and budget allocation for retention programs

## 3.3 Team Alignment

- Sprint Reviews: Bi-weekly demos to align on progress and priorities

- Shared OKRs: Team objectives linked to business KPIs

- Documentation: Confluence/Notion for shared knowledge base

- Communication: Daily standups, Slack channels for async collaboration

# 4. Project Governance & Communication

## 4.1 Key Stakeholders

| Stakeholder | Interest | Communication |
| --- | --- | --- |
| Executive Sponsor | ROI, strategic alignment | Monthly steering committee |
| Marketing Director | Campaign effectiveness | Weekly updates |
| CTO/Tech Lead | Technical feasibility, integration | Sprint reviews |
| Data Privacy Officer | Compliance, GDPR | Quarterly audits |
| Customer Success | Retention outcomes | Bi-weekly syncs |

## 4.2 Governance Instances

- Steering Committee: Monthly executive review of progress, risks, and decisions

- Technical Review Board: Bi-weekly architecture and design decisions

- Sprint Planning: Bi-weekly backlog grooming and sprint planning

- Daily Standups: 15-minute daily sync on blockers and progress

## 4.3 Communication Plan

For Technical Teams:

- Model metrics dashboards, Jupyter notebooks, technical documentation

- MLflow UI for experiment tracking and model comparison

For Non-Technical Teams:

- Executive summaries with business impact metrics

- Visual dashboards showing churn predictions and retention outcomes

- Explainable AI outputs (SHAP) translated to business insights

# 5. AI Project Management Methodology

## 5.1 Methodology Choice: Agile/Scrum with CRISP-DM

We recommend a hybrid approach combining Agile/Scrum with CRISP-DM (Cross-Industry Standard Process for Data Mining):

Why this approach:

- Iterative Development: AI projects require experimentation and iteration

- Flexibility: Adapt to changing requirements and model insights

- Stakeholder Engagement: Regular demos keep business aligned

- Risk Management: Early detection of issues through short sprints

- CRISP-DM Structure: Provides ML-specific phases within Agile framework

## 5.2 Risk Management

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Poor Data Quality | High - affects accuracy | Early data profiling, validation pipelines |
| Model Underperformance | High - no business value | Baseline models, iterative improvement |
| Scope Creep | Medium - delays | Clear MVP definition, backlog prioritization |
| Integration Issues | Medium - deployment delays | Early API design, staging environment |
| Team Capacity | Medium - velocity impact | Cross-training, documentation |

## 5.3 Handling Costs & Planning Deviations

- Buffer Time: 20% buffer for ML experimentation and iteration cycles

- MVP Approach: Deliver working model early, enhance incrementally

- Cost Tracking: Monthly budget reviews tied to sprint deliverables

- Change Management: Impact assessment for scope changes affecting timeline/budget

## 5.4 Kanban Board (Trello)

A Trello board has been set up with the following columns:

- Backlog: All project tasks and user stories

- To Do: Sprint-committed items

- In Progress: Currently being worked on

- Review: Awaiting code review or stakeholder approval

- Done: Completed and deployed

Trello Board URL: [Insert your Trello board link here]

# 6. References

- Kaggle E-Commerce Churn Dataset: https://www.kaggle.com/datasets/ankitverma2010/ecommerce-customer-churn-analysis-and-prediction

- MLflow Documentation: https://mlflow.org/docs/latest/index.html

- SHAP Documentation: https://shap.readthedocs.io/

- Cookiecutter Data Science: https://drivendata.github.io/cookiecutter-data-science/

- CRISP-DM Methodology: https://www.datascience-pm.com/crisp-dm-2/

- Claude AI: Used for project guidance and documentation assistance